Final Project Report
Cloud-Native Three-Tier Web Application on AWS using Terraform & Jenkins

John Adams

[University/College Name]

Capstone Project

November 29, 2025

Executive Summary

This project report documents the end-to-end design, implementation, and operation of a secure, scalable, three-tier web application deployed on Amazon Web Services (AWS) using Terraform (Infrastructure-as-Code) and a Jenkins CI/CD pipeline. The solution includes VPC networking, IAM, a web tier with an Elastic Load Balancer and Auto Scaling Group (ASG), an Aurora MySQL database tier, and a monitoring tier leveraging Grafana and a custom dashboard. Security best practices, automated deployments, verification steps, and operational procedures are covered in depth.

Table of Contents

• 1. Introduction

• 2. Objectives & Scope

• 3. Literature Review

• 4. Requirements

• 5. System Architecture

• 6. Infrastructure-as-Code (Terraform)

• 7. CI/CD with Jenkins

• 8. Security Architecture

• 9. Monitoring & Observability

• 10. Implementation Details

• 11. Testing & Verification

• 12. Performance & Scalability

• 13. Cost Estimation

• 14. Risk Assessment & Mitigation

• 15. Challenges & Resolutions

• 16. Operations & Maintenance

• 17. Backup & Disaster Recovery

• 18. Compliance & Governance

• 19. Future Enhancements

• 20. Conclusion

• References

• Appendices

1. Introduction

Cloud adoption has driven a paradigm shift from manual infrastructure provisioning to declarative Infrastructure-as-Code (IaC). This project embraces IaC using Terraform to provision AWS resources and Jenkins to orchestrate secure deployments. The application is a car dealership platform featuring vehicle inventory, filters, modals for details, and customer inquiry forms—all served by PHP on Amazon Linux.

2. Objectives & Scope

• Design a secure 3-tier architecture on AWS

• Automate provisioning using Terraform modules (VPC, IAM, DB, Web, Monitoring)

• Implement a robust Jenkins pipeline with staged deployments and rollbacks

• Adopt least-privilege security and secret management via Jenkins credentials

• Deliver UI enhancements and maintain app reliability (HTTP 200 from ELB)

3. Literature Review

Industry sources (Fowler, Brikman, Humble & Farley, Puppet, Forsgren et al.) highlight benefits of three-tier architectures, IaC, and DevOps, including deployment speed, reliability, and reproducibility.

4. Requirements

• Functional: Vehicle listing, details modal, inquiry forms

• Non-functional: Scalability, availability, security, observability

• Constraints: EC2 user data ≤ 16KB, AWS quotas, budget-conscious instance sizes

• Region: us-east-1

• Runtime: PHP 7.4, Aurora MySQL 8.x

5. System Architecture

Overview of VPC, subnets, IGW, NAT, ELB, ASG, EC2, Aurora, SGs, IAM, Monitoring.

| Tier | Key Components |
| --- | --- |
| Web | ELB, ASG (t3.micro), EC2 with Apache/PHP, instance SG |
| DB | Aurora MySQL Cluster (private subnets), DB SG |
| Monitoring | EC2 (t2.nano), Grafana, monitoring SG |
| IAM | EC2 role, instance profile (SSM access) |

6. Infrastructure-as-Code (Terraform)

Modular Terraform design with clear inputs/outputs and conditional deployment flags.

• Module: vpc – subnets, routes, IGW, NAT, AZ selection (excludes us-east-1e)

• Module: iam – EC2 role, SSM policy, instance profile

• Module: db – Aurora cluster & instance, subnet group, SG, outputs

• Module: web – ELB, SGs, Launch Template, ASG, user_data GitHub clone

• Module: monitoring – SG and EC2 for Grafana & dashboard

7. CI/CD with Jenkins

Declarative pipeline with stages: Initialize, Plan Infrastructure, Deploy VPC, Deploy IAM, Deploy DB, Deploy Web Tier, Deploy Monitoring, Finalize Deployment. Secure credential injection via withCredentials for aws-credentials and tf-db-password; no hardcoded secrets. Rollback on failure using terraform destroy targeted to the failed module.

8. Security Architecture

• Network segmentation (private DB subnets, public web subnets)

• Security Groups: ELB(80/443), Web(80 from ELB; 22 admin), DB(3306 from Web only), Monitoring(80/3000/22)

• IAM least privilege (SSM access on EC2 role)

• Secrets via Jenkins credential store (tf-db-password), masked in logs

• No plaintext passwords in variables.tf (must pass -var db_master_password)

9. Monitoring & Observability

Grafana and a PHP monitoring dashboard provide visibility. Jenkins pipeline includes health checks for ELB, Auto Scaling instances, and HTTP 200 validation from application endpoints. CloudWatch metrics available for EC2, ELB, RDS.

10. Implementation Details

• User data minimized to 964 bytes by cloning application from GitHub

• ASG configured min=1, max=3; ELB health checks target HTTP:80/

• Aurora RDS: cluster endpoint provided to web via Terraform outputs and variables

• Jenkins: fixed stages to include db_master_password via tf-db-password credential

• Terraform conditional counts for deploy flags (deploy_web, deploy_database, deploy_monitoring)

11. Testing & Verification

• Terraform validate and plan before apply

• ELB DNS resolution and instance health verification loop

• Auto Scaling instance status (InService, Healthy) checks

• HTTP status polling to confirm application readiness

• Module-specific cleanup on failures to allow re-run

12. Performance & Scalability

t3.micro instances provide burstable CPU for web tier; ASG scales horizontally. ELB cross-zone load balancing improves distribution. Aurora MySQL delivers read scalability via replica and high availability.

13. Cost Estimation

| Service | Monthly Estimate (USD) |
| --- | --- |
| EC2 (t3.micro x1-3) | ~$8–$24 |
| ELB (Classic) | ~$18–$25 |
| Aurora MySQL (cluster + instance) | ~$200–$400 |
| NAT Gateway + EIP | ~$35–$60 |
| Monitoring (t2.nano) | ~$4–$5 |
| Total (typical low usage) | ~$300–$500 |

14. Risk Assessment & Mitigation

• Security misconfiguration → Mitigation: SG whitelisting, IAM least privilege

• Credential leakage → Mitigation: Jenkins secrets, masked logs

• Quota limits → Mitigation: vCPU monitoring, ASG min size=1

• User data size constraints → Mitigation: GitHub clone approach

• Cost overruns → Mitigation: small instance types, deploy flags to control tiers

15. Challenges & Resolutions

• HTTP 503 via ELB due to DB SG/credentials → fixed security rules and DB password consistency

• EC2 user data >16KB limit → minimized by remote code pull

• Private repo clone failure → repo made public

• Jenkins variable propagation missing → added db_master_password across stages

• Emergency cleanup restored state after partial failures

16. Operations & Maintenance

• Routine pipeline runs for install/destroy

• CloudWatch alarms (future work) for CPU, ELB latency, RDS availability

• Patch management via SSM (enabled by IAM role)

17. Backup & Disaster Recovery

• Enable Aurora automated backups and snapshots

• Document RTO/RPO goals; test failover scenarios

• Consider cross-region read replica for resilience

18. Compliance & Governance

• Tagging resources with Name and project identifiers

• Follow AWS Well-Architected guidance

• Access logging for ELB and CloudTrail (future work)

19. Future Enhancements

• Secrets Manager for DB credentials and rotation

• AWS WAF in front of ELB

• Blue/green or canary deployments

• Containerization (ECS/EKS) and IaC for services

• Autoscaling policies based on target tracking

20. Conclusion

The project delivers a production-grade, reproducible cloud environment for a web application. Terraform modules, secure Jenkins CI/CD, and structured verification produce reliable deployments while maintaining strong security posture and operational efficiency.

References

Amazon Web Services. (2024). AWS well-architected framework. https://aws.amazon.com/architecture/well-architected/

Brikman, Y. (2019). Terraform: Up & running (2nd ed.). O'Reilly Media.

Forsgren, N., Humble, J., & Kim, G. (2018). Accelerate: The science of lean software and DevOps. IT Revolution Press.

Fowler, M. (2002). Patterns of enterprise application architecture. Addison-Wesley Professional.

HashiCorp. (2024). Terraform documentation. https://www.terraform.io/docs

Humble, J., & Farley, D. (2010). Continuous delivery. Addison-Wesley Professional.

Morris, K. (2016). Infrastructure as code. O'Reilly Media.

Puppet. (2021). State of DevOps report 2021. Puppet, Inc.

Appendix A: Architecture Components

| Component | Description |
| --- | --- |
| ELB SG | Port 80/443 from 0.0.0.0/0 |
| Web SG | Port 80 from ELB SG; 22 from Admin CIDR |
| DB SG | Port 3306 from Web SG only |
| Monitoring SG | Port 80, 3000, 22 from 0.0.0.0/0 |

Appendix B: Jenkins Credentials

| Credential ID | Purpose |
| --- | --- |
| aws-credentials | AWS Access for Terraform CLI |
| tf-db-password | DB master password (Secret Text) |
| jenkins-github-ssh | GitHub SSH key for repository access |